# Project Brief: Yoruba Speech and Tone Comparison Engine

## Project Overview

I am building an AI-powered Yoruba pronunciation assessment system. The goal is to compare a learner’s spoken Yoruba with a native-speaker reference recording and determine:

- Whether both speakers said the same words.

- Whether the pronunciation is correct.

- Whether the tonal patterns (High, Mid, Low) match.

- Produce a pronunciation score and detailed feedback.

This project will eventually be integrated into a Yoruba language learning application.

## Technical Requirements

The system should be built in Python with a modular architecture suitable for future API integration.

### Stage 1 – Dataset Audit

Develop a script that:

- Reads line_index.tsv.

- Verifies every transcript has a matching audio file.

- Calculates total duration.

- Extracts all unique Yoruba words.

- Generates:

  - dataset_report.txt

  - vocabulary.txt

  - word_frequency.csv

  - missing_audio.csv

### Stage 2 – Yoruba Pronunciation Dictionary

Develop a tool that automatically generates a pronunciation dictionary from the extracted Yoruba vocabulary for use with Montreal Forced Aligner (MFA).

The dictionary should be easy to edit and extend manually.

### Stage 3 – Montreal Forced Aligner Integration

Configure and integrate Montreal Forced Aligner (MFA).

The solution should:

- Validate the dataset.

- Generate TextGrid alignments.

- Produce word-level alignment.

- Produce phoneme-level alignment.

- Be reusable for new recordings.

### Stage 4 – Pitch Extraction

Using the MFA alignment output:

- Extract vowel segments.

- Extract pitch contours.

- Focus on Yoruba tonal vowels.

- Use Praat/Parselmouth (preferred) or another suitable phonetic analysis library.

### Stage 5 – Tone Analysis

Develop a module that:

- Detects High, Mid and Low tones.

- Generates tone patterns for every word.

- Compares the learner’s tone pattern with the reference recording.

Example:

Reference: Òrí

Detected: Órí

Output:

Expected: Low–High

Detected: High–High

Tone mismatch on first vowel.

### Stage 6 – Comparison Engine

The application should compare:

Reference audio

vs

Learner audio

and calculate:

- Text similarity

- Tone similarity

- Overall pronunciation score

### Stage 7 – Reporting

Generate reports showing:

- Reference transcript

- Learner transcript

- Word alignment

- Tone errors

- Pronunciation score

- Overall feedback

## Code Quality Requirements

The code should:

- Be modular.

- Be well documented.

- Include logging.

- Include exception handling.

- Include type hints.

- Be suitable for future integration into a FastAPI backend.

## Deliverables

At completion I expect:

- Complete source code.

- Installation guide.

- Requirements file.

- Documentation.

- Working pipeline from audio input to pronunciation report.

- Unit tests for the major modules where practical.

## Milestones

Milestone 1

- Dataset audit

- Vocabulary extraction

- Pronunciation dictionary generation

Milestone 2

- Montreal Forced Aligner integration

- Alignment validation

- TextGrid generation

Milestone 3

- Pitch extraction

- Tone detection

- Tone comparison engine

- Scoring engine

- Report generation

- Final testing and documentation